Learning Agile

Agile is a set of best practices derived from various process models. The models are waterfall, the prototyping model, the V-shape model and the incremental model.

- 12 principles in Agile, 8 of which are derived from known process models.

- Releases are in continuous increments, as opposed to a waterfall methodology.

Waterfall disadvantages:

- Late visibility

- Long wait times

- No customer involvement

- No prioritisation of tasks

- Late customer feedback

- Enhanced rework (repeating tasks due to waste)

- No sustainable pace of development

- Not flexible to change

- Limited team ownership

- Measure of progress is process oriented

- Larger scope

- Estimation challenge

- Idle time

Prototyping Model

Used when customer isn’t clear on requirements and generates ideas out of working software.

- Rapid Prototype

  - Creates initial prototype for customer

  - Generates further requirements after working with the prototype.

- Throwaway Prototype

  - Create initial prototype for the customer.

  - Dispose the prototype and start afresh.

- V-Shape Model

- In waterfall, testing is late in development. The V-shape model plans for testing earlier in the delivery cycle.

- Test Driven Development (TDD)

  - Just have the test cases ready at the start of the development cycle

  - The confirmation criteria of the requirement is defined first form TDD.

Incremental Model

It is an iterative waterfall. Every iteration repeats the entire SDLC steps over again. Agile is derived from this model, as an attempt to create a repetitive waterfall.

Why AGILE?

Reasons for failing projects and solution:

- Lack of customer involvement

  - AGILE makes the customer a member of the delivery team.

- Poor or vague requirements

  - Requirements are written as acceptance tests just before any test is written. (TDD)

  - A requirement in agile is a story. For each Story there is an acceptance criteria.

- Unrealistic schedules

  - Agile makes estimating and scheduling a collaborative process between customer and the development team.

- Lack of change management in waterfall model

  - Anything can change except for the delivery date.

- Lack of sufficient testing

  - Agile involves continuous build and testing of the code

- Inflexible process

  - Agile integrates retrospection where the current delivery process can undergo continuous improvement.

  - Agile is also referred to as “Process Lite” – lightweight and flexible in terms of delivery processes followed.

Manifesto for Agile Software development.

Agile is a lightweight methodology that enables teams to develop software in the face of vague and rapidly changing environment.

Agile plans are shorter (3-4 weeks).

Agile Principles

- Customer satisfaction by rapid delivery of useful software.

  - Quickly deliver working software.

- Welcome changing requirements, even late in development.

  - Iterative and incremental development

  - Customer involvement

- Working software is delivered frequently (weeks rather than months)

  - Deliver in short increments

- Working software is the principal measure of progress

  - Not artefacts but functionality delivered

- Sustainable development, able to maintain a constant pace

  - Not back or front loaded systems

- Close, daily cooperation between business people and developers

  - Team collaboration and customer involvement

- Face to face conversation is the best form of communication (co-location)

  - Regular team meetings and collaboration via tools

- Simplicity

  - KISS (keep it simple and sober)

- Continuous attention to technical excellence and good design

  - Product excellence due to small incremental releases and regular customer feedback

- Projects are built around motivated individuals, who should be trusted

  - The team and members are self-motivated

  - Team involvement and hence ownership

- Self-organising teams

  - Due to ownership and roles defines (Scrum master etc)

- Regular adaptation to changing circumstances

Mastek agile manifesto

- Customer/business outcomes over internal objectives

  - Deliver to customers objectives rather than the projects objectives

  - Reduce too much focus on internal meetings and milestones

- Continuous improvement over the status quo

  - Improve rather than sticking to the same way of doing things

  - Do not continue what we did in the past if it didn’t work

- Responsiveness over business as usual

  - Reduce waiting between teams for providing services

  - LEAN and Kanban help improve this

- Flexibility/adaptability over following a plan/process

  - Do not blindly continue following a plan

  - Relook at the plan from business objectives perspective

  - Be responsive to change

- Dialogue/teamwork over roles structures

  - Resolve issues yourself with the diret dialogue with that team member rather than escalation

- Proactivity over waiting to be asked

  - Irradiate waiting for receiving services, requested for.

Terms:

WOW – Ways of working

Waste – useless work, doesn’t add value (unused code etc.)

TDD - Test Driven Development

SDLC – Software development life cycle

KISS – keep it simple and sober

Key agile terminology

- User story

  - Short description of functionality told from the customers perspective

  - User stories are typically smaller in nature achievable within a defined timeline

  - A very large story is referred to as an epic

  - The business analyst/customer or both write the user story, the business analyst/ customer should be part of daily standup.

  - Attempt to keep user stories independent of each although it would be part of a flow should be able to attempt any part of the plan without affecting the rest of the plan

User stories are made up of 3C’s

- Card

  - Typically documented on an index card and written in just 2-3 lines

  - Format: “As a (role) I want to (objective) so I can (benefit)”

- Conversation- Describes the conversation between various stakeholders

  - Sizing of the user story

    - Discussion of a user story within the team to decide on its complexity

  - Based on its complexity the team sizes the user story

    - This is not effort estimation

    - This is not the time required to solution the user story

  - Sizing is not estimation

- Confirmation

  - Describes the acceptance test criteria for the story

  - Defines when the user story will be complete

Writing a good user story:

- Independent

  - Try to reduce dependency

- Negotiable

  - Story was created after a discussion with the customer

- Valuable

  - What value itll add

- Estimable

  - If you get different estimates even after a team discussion, its not negotiable and hence not estimable

- Small

  - Crisp and to the point

- Testable

  - Always have some confirmation mechanism

Product backlog

-

Definition of done

- Decides whether a user story is done/complete

  - Tested

  - Bug fixed

  - Delivered deploued

- May vary for each team

- Decided post discussion within team

- Also called sprint goal

Time-boxed

- planning technique used in agile projects where the schedule is divided into a number of separate time periods

- Each time period is of a fixed duration is called a “sprint”

- A sprint ends once the time period elapses (typically 2-4 weeks)

- Large projects can have multiple sprints for multiple modules

- Teamsize should be 5 to 9

Sprint

- Sprints are typically of the same length, end date is fixed, no change.

- Initially for the first sprint we may go with experience to get the duration right, after which the duration should stabilise.

- We have the option of modifying the length in the next sprint onwards, but it should be constant then on.

- Any work remaining in the sprint has to stop when the sprint duration completes

- The sprint has either succeeded/completed or failed.

- New requests cannot be accommodated in between a sprint and should be accommodated in the next sprint.

- If a sprint is not delivering value to the customer, the team should stop the sprint and discuss with the customer and find a way to deliver value to the customer on sprint completion.

Velocity

- It’s the amount of value delivered in each iteration, measured in story points day or hours.

- Only completed stories are counted for calculating velocity.

- Velocity is useful for planning for features and releases.

- It is important for the sprint duration to be constant else it would impact the velocity.

- The number of resources per sprint shouldn’t vary largely.

- Plan sprint wise and not for the entire product.

Scope creep

- More user stories added in between by the customer

- Changes and defects may also get added.

LEAN

Lean is a philosophy that focuses no continuous elimination of waste, inconsistency and unreasonableness within the organisation, using a set of tools and guidelines.

Understand the logic and rationale behind every process step rather than just accepting it as it comes.

Examples of DOWNTIME

- Missed schedules - defects

- Changing from one task to another or looking for  information etc. - motion

- Developers waiting for requirements - waiting

- Endless refinements to reports – excess processing

- Multiple forms with same information produced – over production

- Cross skilled resources not used – not utilising talent

- Documents moving from one department to another for approval - Transportation

- Software coded but not tested, lying in the system - Inventory

Value Added Activities

Lean focuses on improving the proportion of value added activities and reducing the non-value added activities.

- Value Added (VA)

  - Product or service is transformed into a state required by the customer

  - The customer is willing to pay for it

- Non Value added (NVA)

  - Activities which consume resources but don’t create value.

  - Customer is not willing to pay for these.

- Non value added but needed(NVAN)

  - Activities causing no value add but cannot be eliminated based on current technology or thinking